Subject-SDLC, Agile software model and scrum.

Type- viva questions

Q1) What is the agile manifesto. How we control the product development?

Q2) Explain and analysis the difference between Burn-down and burn-up charts?

Q3) How to do you handle change the requirements in agile project?

Q4) How to you handle the situation where testing is not completed with in sprint?

Q5) How to you estimate your tickets?

Q6) What do when automated suite is failed?

Answers:

Q1) What is the Agile Manifesto? How do we control product development?

Agile Manifesto consists of 4 values:

- Individuals and interactions over processes and tools

- Working software over comprehensive documentation

- Customer collaboration over contract negotiation

- Responding to change over following a plan

12 Principles focus on:

- Iterative delivery

- Customer involvement

- Continuous improvement

- Simple design

- Sustainable development

How we control product development in Agile:

- Through Product Backlog prioritization by the Product Owner

- Sprint Planning to define what will be delivered

- Daily Scrum to track progress

- Sprint Review to inspect the increment

- Sprint Retrospective to improve the process

- Burndown charts, velocity, and DoD (Definition of Done)

Q2) Explain and analyze the difference between Burn-down and Burn-up charts.

Burn-down Chart

- Shows remaining work vs. time

- Line goes down as work gets completed

- Used to track sprint progress

- Helps see if team is ahead or behind schedule

Burn-up Chart

- Shows completed work vs. total work

- Line goes up as work completes

- Shows scope change clearly (total work line may move)

- Better for long projects with changing scope

Q3) How do you handle change in requirements in an Agile project?

- Welcome change as part of Agile principles

- Capture new requirement in Product Backlog

- Prioritize based on business value

- If needed immediately → include in the next sprint

- If mid-sprint → avoid unless critical, move to next sprint

- Discuss with PO, Dev team, and Scrum Master

- Re-estimate work and adjust planning

- Use change control in backlog, not in sprint

Q4) How do you handle a situation where testing is not completed within a sprint?

Possible actions:

- Check if testing is pending because:

  - Story is too big

  - Delayed development

  - Environment issues

- Move incomplete story to next sprint (Agile rule: partially done ≠ done)

- Split the story:

  - Completed, tested work → Done

  - Remaining part → new story for next sprint

- Improve estimation and planning in next sprint

- Focus on early testing, shift-left, and automation

- Discuss root cause in Retrospective

Q5) How do you estimate your tickets (user stories)?

- Use Story Points, not hours

- Methods:

  - Planning Poker

  - T-shirt sizing (S, M, L, XL)

  - Fibonacci Series (1, 2, 3, 5, 8, 13...)

- Factors considered:

  - Complexity

  - Risk

  - Effort

  - Uncertainty

- Team estimates together, not individuals

- Compare with past story sizes (relative estimation)

Q6) What do you do when the automation suite fails?

Actions to take:

- Identify the cause

  - Script issue?

  - Environment issue?

  - Test data issue?

  - Application changes?

- Analyze logs and screenshots

- Fix broken scripts if caused by locators or UI changes

- Re-run failed test cases

- Isolate flaky tests

- Update automation framework if needed

- Communicate failures to team and create a defect if it’s an application bug

- Ensure CI/CD pipeline stability