Jira Fundamentals

1. Understanding Jira Projects and Project Types

A Jira Project is a workspace that contains all related issues, workflows, boards, and configurations for a specific goal or product.

1.1 Types of Jira Projects

Jira provides two major project types:

| Feature | Team-Managed Project | Company-Managed Project |
| --- | --- | --- |
| Control | Managed by team members | Managed by Jira admins |
| Customization | Limited | Advanced & flexible |
| Workflow editing | Simple | Complex workflows |
| Best suited for | Small teams, learning | Large organizations |

When to Use

- Team-Managed → College projects, quick setups

- Company-Managed → Enterprise projects, internships

Hands-On Lab: Create a Project

- Go to Projects → Create Project

- Choose Scrum or Kanban

- Select Team-Managed Project

- Name project: My First

- Click Create

2. Jira Issue Types Explained

An Issue represents a single piece of work.

2.1 Core Issue Types

| Issue Type | Purpose |
| --- | --- |
| Epic | Large feature containing multiple stories |
| Story | User requirement |
| Task | General technical or non-user work |
| Bug | Defect or error |
| Subtask | Smaller work under a parent issue |

Example

- Epic: Online Exam System

  - Story: Student login

    - Subtask: UI design

    - Subtask: Backend validation

3. Creating and Managing Issues in Jira

Hands-On Lab: Create an Issue

- Click Create

- Select:

  - Issue Type: Story

  - Summary: order page

  - Description: Create A Frontend With All Functionalities

- Assign issue

- Click Create

Managing Issues

- Edit summary or description

- Change priority

- Assign or reassign

- Transition issue through workflow

4. Issue Hierarchy and Linking Issues

4.1 Issue Hierarchy

Jira follows a clear hierarchy:

Epic

└── Story / Task

└── Subtask

- Epic groups related work

- Stories/Tasks represent actual work

- Subtasks break work into smaller steps

4.2 Linking Issues

Issues can be linked using relationships:

- Blocks / Is blocked by

- Relates to

- Duplicates

Hands-On: Link Issues

- Open an issue

- Click Link issue

- Choose link type

- Select issue key

5. Working with Kanban and Scrum Boards

5.1 Scrum Board

- Sprint-based work

- Used for Agile development

- Has backlog and sprint planning

Key Features:

- Sprint planning

- Burndown chart

- Velocity tracking

5.2 Kanban Board

- Continuous workflow

- No sprints

- Focus on work-in-progress (WIP)

Key Features:

- Visual flow

- WIP limits

- Cycle time tracking

Hands-On: Board Usage

- Open Board

- Drag issue between columns

- Observe status updates

6. Backlog, Board, and Detail Views

6.1 Backlog View

- Shows all pending work

- Used for planning and prioritization

- Mainly used in Scrum projects

6.2 Board View

- Visual tracking of work

- Shows issue movement

- Used daily by teams

6.3 Detail (Issue) View

- Shows full issue information:

  - Description

  - Status

  - Assignee

  - Comments

  - History

Hands-On: Explore Views

- Open Backlog

- Select an issue

- View Board

- Click issue to open Detail View

7. Key Learning Outcomes

After completing Jira Fundamentals, learners can:

- Understand project types and choose correctly

- Create and manage Jira issues

- Use issue hierarchy effectively

- Work confidently with Scrum and Kanban boards

- Navigate backlog, board, and issue views