Agile in Jira (Scrum & Kanban Workflows)

1. Scrum Workflow in Jira: Sprints, Planning, and Execution

Scrum is an Agile framework used to deliver work in fixed-length iterations called sprints.

Scrum Workflow in Jira

Product Backlog → Sprint Planning → Sprint Execution → Review → Done

Key Scrum Components in Jira

- Product Backlog – All user stories and tasks

- Sprint – Time-boxed iteration (1–2 weeks)

- Sprint Planning – Selecting work for the sprint

- Sprint Board – Visual tracking of sprint work

Hands-On Lab: Create and Run a Sprint

- Open Scrum Project

- Go to Backlog

- Click Create Sprint

- Drag issues into sprint

- Click Start Sprint

- Set duration (7 or 14 days)

- Move issues across:

  - To Do → In Progress → Done

2. Estimating with Story Points and Time in Agile Projects

Estimation helps teams predict effort and plan capacity.

2.1 Story Points

- Measure relative effort, not time

- Based on:

  - Complexity

  - Risk

  - Effort

- Common scale: 1, 2, 3, 5, 8, 13

Example:

- Login page → 3 points

- Payment module → 8 points

2.2 Time-Based Estimation

- Uses hours/days

- Best for operational or support tasks

Fields in Jira:

- Original Estimate

- Remaining Estimate

- Time Spent

Hands-On Lab: Add Estimation

- Open an issue

- Click Estimate

- Enter:

  - Story Points (Scrum)

  - OR Time Estimate (hours)

- Save changes

3. Running Daily Standups with Jira: Best Practices

A Daily Standup is a short (15 min) meeting to synchronize the team.

Standup Questions

- What did I complete yesterday?

- What will I work on today?

- Any blockers?

Using Jira for Daily Standups

- Use Active Sprint Board

- Filter by:

  - Assignee = Current User

- Update issue status before meeting

- Add comments for blockers

Best Practices

✔ Update Jira before standup
✔ Keep issues small and clear
✔ Use comments instead of long discussions
✔ Track blockers visibly

4. Working with Kanban: Managing Flow Over Time in Jira

Kanban focuses on continuous delivery and smooth workflow, not sprints.

Kanban Principles

- Visualize work

- Limit work in progress

- Manage flow

- Improve continuously

Kanban Workflow Example

Backlog → To Do → In Progress → Review → Done

Hands-On Lab: Kanban Board

- Create Kanban Project

- Add issues

- Move issues across columns

- Observe cycle time and flow

5. Visualizing Work with WIP Limits and Swimlanes

5.1 WIP (Work In Progress) Limits

- Restrict number of issues per column

- Prevent overloading team

Example:

- In Progress → WIP limit = 3

Hands-On: Set WIP Limits

- Go to Board Settings

- Select Columns

- Set WIP limit for columns

- Save

5.2 Swimlanes

Swimlanes group issues visually on the board.

Common Swimlanes:

- By Assignee

- By Priority

- By Epic

Hands-On: Configure Swimlanes

- Open Board Settings

- Select Swimlanes

- Choose grouping option

- Apply changes

6. Understanding the Cumulative Flow Diagram (CFD)

The Cumulative Flow Diagram is a Kanban report used to analyze workflow stability and bottlenecks.

What CFD Shows

- Work distribution over time

- Bottlenecks in workflow

- Delivery consistency

How to Read CFD

- Smooth parallel lines → Healthy workflow

- Widening band → Bottleneck

- Steep Done line → High throughput

Hands-On: View CFD

- Open Kanban Project

- Go to Reports

- Select Cumulative Flow Diagram

- Analyze trends

7. Scrum vs Kanban (Quick Comparison)

| Feature | Scrum | Kanban |
| --- | --- | --- |
| Iterations | Fixed sprints | Continuous |
| Roles | Scrum Master, PO | No fixed roles |
| Planning | Sprint-based | On-demand |
| Metrics | Velocity, Burndown | Cycle Time, CFD |

8. Learning Outcomes

After this module, the learner can:

- Execute Scrum workflows using Jira

- Estimate work using story points

- Conduct daily standups with Jira boards

- Manage Kanban flow effectively

- Apply WIP limits and swimlanes

- Analyze performance using CFD