Working Smart: Cross-Team Collaboration and Long-Term Projects in Jira

1. Managing Cross-Team Work in Jira

In large or long-term projects, work is often distributed across multiple teams (development, testing, UI/UX, DevOps). Jira supports cross-team collaboration by providing shared visibility, issue linking, and standardized workflows.

Key Challenges in Cross-Team Work

- Dependency management

- Visibility across teams

- Coordination of timelines

- Avoiding duplicate work

How Jira Supports Cross-Team Work

- Shared projects and issues

- Issue linking (blocks, depends on)

- Common labels and components

- Unified workflows

- Shared dashboards and reports

Hands-On Lab: Manage Cross-Team Issues

- Create an issue in Project A

- Assign:

  - Component: Frontend

  - Label: cross_team

- Link issue to Project B issue using:

  - Blocks / Is blocked by

- Track dependency across teams

Best Practice

Use clear labels + issue links to identify cross-team dependencies early.

2. Creating and Using Shared Boards for Team Collaboration

A Shared Board allows multiple teams to view and manage issues together, even if they belong to different projects.

Why Shared Boards Are Important

- One common view for all teams

- Eliminates silos

- Improves transparency

- Supports coordination meetings

Types of Shared Boards

- Scrum Shared Board – Sprint-based coordination

- Kanban Shared Board – Continuous flow across teams

Hands-On Lab: Create a Shared Board

- Go to Boards → Create Board

- Select:

  - Scrum or Kanban

- Choose Board from an existing project

- Select filter:

  - Example JQL:

project in (PROJ1, PROJ2) AND status != Done

- Name board: Cross-Team Collaboration Board

Using Shared Boards Effectively

✔ Use common workflow statuses
✔ Agree on definition of Done
✔ Use swimlanes by team or component
✔ Use quick filters for teams

3. Roadmaps in Jira: Visualizing Plans and Dependencies

A Roadmap provides a high-level, timeline-based view of work across teams and projects.

Roadmaps are especially useful for:

- Long-term planning

- Dependency visualization

- Stakeholder communication

What Roadmaps Show

- Epics and timelines

- Start and end dates

- Dependencies between issues

- Progress tracking

Types of Roadmaps

- Project Roadmap – Single project view

- Advanced Roadmaps – Multi-project, multi-team planning

Hands-On Lab: Create a Roadmap

- Open your Scrum Project

- Click Roadmap

- Add epics

- Set:

  - Start date

  - End date

- Drag epics to adjust timeline

- Link epics to show dependencies

Understanding Dependencies

- Blocked by – Cannot start until another issue is completed

- Depends on – Sequential work

Roadmaps visually display these dependencies using connecting lines.

4. Best Practices for Long-Term and Cross-Team Projects

✔ Use shared boards for alignment
✔ Track dependencies using issue linking
✔ Plan work at epic level
✔ Keep roadmaps updated regularly
✔ Communicate changes through Jira comments

5. Learning Outcomes

After completing this module, the learner can:

- Manage work across multiple teams in Jira

- Create and use shared boards for collaboration

- Track dependencies between teams

- Visualize long-term plans using Jira Roadmaps