Dashboards and Reports: Tracking Progress and Performance in Jira

1. Creating Personal and Team Dashboards in Jira

A Dashboard in Jira is a customizable visual workspace that displays real-time project data using gadgets. Dashboards help individuals, teams, and managers monitor progress at a glance.

Types of Dashboards

- Personal Dashboard – Focused on individual tasks and priorities

- Team Dashboard – Shared view for team progress and health

Hands-On Lab: Create a Dashboard

- Click Dashboards → Create dashboard

- Enter:

  - Name: Agile Project Dashboard

  - Description: Sprint & workflow tracking

- Choose visibility:

  - Private / Project / Public

- Click Create

Why Dashboards Are Important

✔ Centralized visibility
✔ Real-time tracking
✔ Reduced manual reporting
✔ Better decision-making

2. Useful Gadgets for Your Jira Dashboard

Gadgets are small widgets that display specific information on dashboards.

Commonly Used Gadgets

| Gadget | Purpose |
| --- | --- |
| Filter Results | List of issues from a saved filter |
| Pie Chart | Issue distribution by status/priority |
| Two-Dimensional Filter | Compare two fields |
| Sprint Burndown | Track sprint progress |
| Assigned to Me | Personal workload |

Hands-On Lab: Add Gadgets

- Open dashboard

- Click Add gadget

- Select gadget (e.g., Filter Results)

- Choose saved filter

- Save configuration

Professional Tip

Dashboards are most effective when they are simple, role-specific, and updated automatically.

3. Sharing and Cloning Dashboards

3.1 Sharing Dashboards

Dashboards can be shared with:

- Specific users

- Project roles

- Entire organization

Steps

- Open dashboard

- Click Share

- Select users or roles

- Save

3.2 Cloning Dashboards

Cloning allows reuse of dashboard layouts.

Steps

- Open dashboard

- Click More → Copy dashboard

- Rename

- Save

Use Cases

✔ Manager dashboards
✔ Team-specific views
✔ Stakeholder reporting

4. Scrum Reports in Jira

Scrum reports are used to measure sprint performance and team productivity.

4.1 Velocity Chart

Velocity shows how much work a team completes in each sprint.

Purpose:

- Forecast future sprints

- Measure team capacity

Healthy Velocity:

- Stable and consistent

Hands-On: View Velocity Chart

- Open Scrum Project

- Go to Reports

- Select Velocity Chart

4.2 Burndown Chart

The Burndown Chart shows remaining work vs time in a sprint.

Purpose:

- Track sprint progress

- Identify delays early

Interpretation:

- Ideal line → planned progress

- Actual line above ideal → work behind schedule

Hands-On: View Burndown

- Open Active Sprint

- Click Reports → Burndown Chart

4.3 Sprint Report

The Sprint Report summarizes:

- Completed issues

- Incomplete issues

- Scope changes

Used for: Sprint review & retrospective

5. Kanban Reports in Jira

Kanban reports focus on flow efficiency and cycle time.

5.1 Control Chart

The Control Chart shows cycle time for issues.

Purpose:

- Measure delivery speed

- Identify inconsistencies

Lower & stable cycle time = Healthy flow

5.2 Cumulative Flow Diagram (CFD)

The CFD shows work-in-progress trends over time.

Purpose:

- Identify bottlenecks

- Analyze workflow stability

How to Read CFD

- Parallel bands → Stable workflow

- Expanding middle band → Bottleneck

- Steep Done line → High throughput

Hands-On: View CFD

- Open Kanban Project

- Go to Reports

- Select Cumulative Flow Diagram

6. Best Practices for Dashboards & Reports

✔ Use saved filters consistently
✔ Keep dashboards role-specific
✔ Review reports regularly (weekly)
✔ Use Scrum reports for planning
✔ Use Kanban reports for optimization

7. Learning Outcomes

After this module, the learner can:

- Create and manage Jira dashboards

- Use gadgets for real-time insights

- Share and clone dashboards

- Interpret Scrum and Kanban reports

- Track team performance effectively