Jira Automation: Save Time without Admin Rights

1. What Can Be Automated in Jira by Non-Admins?

Jira allows non-admin users to create project-level automation rules that help reduce manual work and improve consistency.

Automation Scope for Non-Admins

Non-admins can automate within their project, but not global Jira settings.

What Non-Admins CAN Automate

✔ Auto-assign issues
✔ Auto-transition issues
✔ Auto-add labels
✔ Auto-update fields
✔ Auto-add comments
✔ Notify teams on changes
✔ Trigger actions on status change

What Non-Admins CANNOT Automate

✖ Modify workflows
✖ Create global automation rules
✖ Change permissions
✖ Create new issue types

Hands-On Lab 1: Open Automation

- Go to your Project

- Click Project Settings

- Select Automation

- Click Create rule

2. Smart Checklists: Creating Reusable Checklists in Jira Issues

Jira does not have built-in checklists by default, but smart checklists can be created using issue descriptions, subtasks, or templates.

2.1 Checklist Using Description (Simple & Effective)

Example Checklist Template

☐ Requirement analysis completed

☐ UI design approved

☐ Backend implemented

☐ Testing completed

☐ Code reviewed

Hands-On Lab 2: Use Checklist in Issue

- Create a new issue

- Paste checklist into Description

- Tick items during progress updates

- Update checklist regularly

2.2 Checklist Using Subtasks (Recommended)

Each checklist item becomes a subtask.

Advantages
✔ Better tracking
✔ Clear ownership
✔ Progress visibility

Hands-On Lab 3: Create Subtask Checklist

- Open a parent issue

- Click Create subtask

- Add steps like:

  - Design

  - Development

  - Testing

- Track completion individually

3. Examples of Simple Automation Rules for Teams

3.1 Auto-Assign Issues

Use Case:
Automatically assign bugs to QA lead.

Rule Logic

- Trigger: Issue Created

- Condition: Issue Type = Bug

- Action: Assign issue to QA lead

Hands-On Lab 4: Auto-Assign Rule

- Create rule

- Select Trigger → Issue Created

- Add Condition → Issue Type = Bug

- Add Action → Assign issue

- Save & enable rule

3.2 Auto-Transition on Completion

Use Case:
Move issue to Done when all subtasks are completed.

Rule Logic

- Trigger: Subtask transitioned

- Condition: All subtasks done

- Action: Transition parent issue

3.3 Auto-Add Labels

Use Case:
Add urgent label to high-priority issues.

JQL Condition

priority = High

Action: Add label urgent

3.4 Auto-Comment for Status Change

Use Case:
Notify team when issue is blocked.

Comment Example

⚠️ Issue blocked. Please review dependencies.

4. When to Ask Admins for Help with Jira Automation

Some automation requirements must involve Jira administrators.

Ask Admins When You Need To

✔ Automate across multiple projects
✔ Modify workflows or transitions
✔ Create global rules
✔ Use advanced conditions or scripts
✔ Integrate external tools

How to Communicate with Admins (Professional Way)

“We need a global automation rule to transition issues across multiple projects when deployments are completed.”

5. Best Practices for Jira Automation

✔ Keep rules simple and readable
✔ Name rules clearly
✔ Test rules before enabling
✔ Avoid conflicting rules
✔ Document automation purpose

6. Learning Outcomes

After completing this module, the learner can:

- Identify automation possibilities without admin rights

- Create simple automation rules

- Use smart checklists for consistency

- Know when to involve Jira administrators